Meeting Minutes

Date: June 25th 2025S

Working Group Members Present:

- Mike Godsy, City of SC Dept. of Parks and Recreation
- Blake Woessner, City of SC Dept. of Parks and Recreation
- Ako Culver, City of SC Dept. of Parks and Recreation
- Kathy Lyons, Biotic Resources Group
- Gray Hayes, CA Native Plant Society

- Todd Lemein, US Fish and Wildlife Service
- Rachel Pausch, CA Coastal Commission
- Teresa Locatelli, Rancher
- Bill Davilla, EcoSystems West

Meeting Location:
Santa Cruz Bible Church Coffee Room (9:00 – 10:30)
Arana Gulch Field Visit (10:30 – 12:00)

Facilitator: Kathy Lyons

Minutes Taken By: Blake Woessner

I. Review of Grazing Activities & Cattle Management

- Current Status & Plans:

  - Cattle were kept in Area A/SW new and A/SE until January 2025.

  - Molasses barrels were used to encourage cattle and create bare ground in A/SW. These were put out in December and lasted about a month.

  - Cows were moved out of A/SW prior to out-planting (mid-January) and stayed out until mid-March.

  - Cows were kept out for a month to prevent damage.

  - Cows were allowed into Area A N/SW in mid-March.

  - Cows were in enclosure in Area C from October to January.

  - This year, Areas C+D do not have cows in them.

  - Observation: Young calves showed a preference for wood chips in the south area. There was a lot of trampling in these areas.

  - 7 adults and 1 calf were present.

  - Teresa is able to move the cattle within two days notice if necessary.

- Discussion Points & Issues:

  - The use of molasses may not have been necessary to attract cattle.

  - Concerns were raised about cattle squashing and nipping plants, resulting in only 4% survivorship in A/SW plots.

  - A long discussion occurred regarding the "chip + cattle issue".

  - It was noted that it's "not good to have cattle in" certain areas.

  - There has been no natural regeneration over the last two years and almost no recruitment.

  - Very low pruning by cows was observed.

- Proposed Solutions/Future Considerations:

  - Consider allowing cows in in September after plants have seeded.

  - Wait until plants are bolting before introducing cattle.

  - Graze October-January.

  - Alternate between different treatment regimens (mow, weed whip, cattle).

  - Determine target height for vegetation as a trigger for cattle re-entry. For example, if radish grows to 7 cm, cows go back in.

  - If transplants bolt, cows could be in by October.

II. Out-planting & Monitoring

- Out-planting Details:

  - Transplant out-planting occurred in February.

  - Good rain was received prior to planting.

  - There were 6 plots with 2 subplots in each.

  - Areas included A/SW and A/SE.

  - A total of 972 plants were planted.

  - Area C had 94 plants.

- Plant Growth & Management:

  - Plants experienced fast growth in A/SE + A/SW in April due to moisture.

  - Mowed to 6" and haven't been mowed since35.

III. Technical Advisory Group (TAG) & Budget

- TAG Discussion:

  - Rachel will facilitate rounding out numbers for the TAG.

  - Todd will invite Felix to join the TAG.

  - The TAG will consist of 5 members.

  - There will be a three-year program created.

  - Quarterly AMWG meetings to be planned.

  - One meeting per year will focus on the budget.

  - Experimental design should be mapped by September.

IV. Action Items

- Implement TAG.

- Hand pull Medusa Head now.

- Access to flail mower.